## Slide 1
CHAPTER 5
MONITORING AND EVALUATION OF WATERSHED MANAGEMENT PROJECT
  5.1 Monitoring the project
  5.2 Evaluation of project performance and impact
  5.2.1 Criteria for project evaluation

## Slide 2
Monitoring of the watershed project
  In a project context, monitoring can be defined as
    the regular systematic collection and analysis of information to track the progress and performance of project execution against preset objectives and targets, and ultimately to measure the change in the state or condition of the watershed
  To monitor changes in the watershed, the key data and findings from the baseline assessment reports need to be translated into indicators for the monitoring system so that conditions can be compared with the before project situation.

## Slide 3
An indicator is a key statistical parameter that can be used to describe the condition of something, track progress and performance and guide decision-making.
It allows comparisons over time, comparisons by different groups to assess variations in performance and comparisons against a preset target or standard.
Apart from measuring and reporting progress and performance of project execution, monitoring has other important functions in a project context.
  stakeholders build consensus on what they want to achieve
  It fosters understanding of where the project stands and what management decisions need to be taken

## Slide 4
It helps to detect not only successes but also failures in project implementation, and consequently aids learning from previous experiences and adaptation to changing circumstances.
It is key for demonstrating the multiple benefits and impacts of watershed management projects,
It is critical for the institutionalization and upscaling of solutions and models that have proved successful
It is also crucial for securing additional financial resources.
It contributes to accountability and provides a basis for external project evaluation

## Slide 5
As the watershed is a complex socio-ecological system in which ecological, social and economic processes are closely linked, different types of indicators must be identified, combined and monitored at regular intervals.
The set of indicators ideally comprises environmental, social, economic and institutional indicators:
  Environmental indicators are mainly biophysical measurements such as:
    water quality, soil erosion and forest cover, which can provide information about the state and trends of watershed resources or the extent of resource productivity and natural resource management intensity.

## Slide 6
  Social indicators refer to social well-being and livelihoods and changes in people’s attitudes, behaviour and progress towards social equity.
  Economic indicators refer to economic well-being in terms of employment and income.
  Institutional indicators measure the performance of service providers, the influence and dynamics of existing local institutions or the functioning of watershed management committees (WMCs) put in place.

## Slide 7
In order to track progress and measure both environmental and socio-economic benefits for local communities, it is important to define performance, impact and process indicators that can capture the changes resulting from project interventions.
Performance indicators are directly linked to project activities and are often expressed as a rate or a count,
  for example the number of hectares reforested or the number of people trained.
  They are useful to report on measures implemented on site, such as the number of check dams built to reduce soil erosion, but not provide information about off-site effects, such as whether the amount of sediment downstream has decreased as a consequence of the check dams

## Slide 8
Impact indicators are used to measure changes in the medium to long term as a result of action taken by the project and are linked to higher-level project objectives and outcomes.
  They are needed, for example, to measure upstream–downstream linkages.
Process indicators are used to document progress towards adoption of improved practices, participation in planning processes, better local resource governance and empowerment of watershed residents.

## Slide 9
Given the resource constraints in many developing countries, it is important to consider issues of practicability, cost effectiveness, accessibility and compatibility with existing data sets and statistics in selecting and assembling of reasonable set of indicators.
When developing an indicator, it is important to set a target quantity and quality for the parameter to be measured and the time by which the change is expected.
It is equally important to identify the data source(s) for each indicator

## Slide 10
Therefore, Indicators should, wherever possible, be SMART, meaning that they should be:
  Specific (clear, robust and precisely formulated, responding to the who, what, when, where and why questions);
  Measurable (quantifiable and objectively verifiable, easy to collect or measure);
  Achievable (realistic and attainable);
  Relevant (reflecting issues of importance to policymakers);
  Time bound.

## Slide 11
OR
A good performance indicator must be CREAM:
  Clear = (Precise and unambiguous)
  Relevant = (Appropriate to subject at hand)
  Economic = (Available at reasonable cost)
  Adequate = (Must provide a sufficient basis to assess performance)
  Monitorable = (Must be amenable to independent validation)
Globally, most watershed management projects implemented between 1990 and 2000 tended to focus on input–output monitoring and lacked performance and sustainability indicators (FAO, 2006).

## Slide 12
Lessons learned and recommendations based from globally reviewed watershed projects to establish monitoring system
  Lessons learned
    The monitoring systems only measured outputs, with little attention to monitoring of outcomes or impact.
      Although an understanding of underlying processes is critical for watershed management projects, these processes are more difficult to measure and are hence often neglected when M&E systems are set up.
    Monitoring can be hindered by shortcomings in the formulation of project documents.
      In some cases, indicators that were clearly not SMART were formulated when the logical framework was initially crafted.

## Slide 13
Attention to on-site environmental monitoring has decreased over time in watershed management projects.
  projects with a longer duration and a larger budget did not systematically include hydro-meteorological and other field-based measurements.
  Try to (Did you) observe in your field visit any project supported watersheds that include hydro-meteorological and other field-based measurements which can used for long term monitoring?
The projects did not attempt to include participatory watershed monitoring or to create capacity related to monitoring.
    monitoring is too often left to the project team, with insufficient participation from stakeholders and lacks specific capacity-building interventions for monitoring themes for any group of stakeholders.

## Slide 14
Project goals and results from detailed watershed assessments were not sufficiently operationalized in the monitoring systems.
  The assessment phase did not systematically result in a proper baseline.
  Activity selection was not usually mapped to specific target groups, and the terminal reports usually favoured aggregated information.
  As a result, the actual results could not be compared to the expected results for each target group as formulated in the project document.

## Slide 15
Recommendations
The preparation of a monitoring plan is recommended to organize the collection of data during project implementation.
  In developing indicators and defining related data collection processes, it is important to have a clear conception about
    what the data will be used for,
    who will be responsible for their collection and
    what methods or tools will be used.
  The Monitoring plan will ensure that relevant information on project progress and performance is collected, processed and analyzed on a regular basis.

## Slide 16
A share of the project budget should be reserved for personnel services to support monitoring.
  This support is necessary to set up the system on time, establish the baseline, collect and analyze data and produce regular progress reports.
Strengthening monitoring capacity and skills at all levels must be a key component of future watershed management projects.
  The capacity to develop consistent logical frameworks, including results chains that are logical and indicators that are SMART, must be strengthened, first and foremost for watershed management project designers and implementers.
  Capacity is also needed for the development of appropriate procedures and systems to foster exchange of information and data among institutional actors involved in watershed management.

## Slide 17
While output monitoring must be maintained to report on project performance, more effort is needed to monitor the multiple processes taking place in the watershed.
  since a watershed is considered as a socio-ecological system and its management as an iterative collaborative process,
    a system is needed that monitors the environmental and institutional processes taking place in the watershed
      including the WM planning process itself and the involved stakeholders.
  Watershed management planning can be improved and made more efficient over time by regular monitoring and feedback loops, in which concerned stakeholders must be closely associated.

## Slide 18
Possible watershed management benefits must be systematically compared with the actual benefits achieved through watershed management interventions.
  A collection of expected on-site benefits, could be helpful for developing a standard set of impact indicators that any watershed management project should include in its monitoring system
  It is relatively difficult to monitor off-site benefits, especially in short-term projects where the area treated is usually small.
  Long-term upstream–downstream linkages monitoring can be costly and requires technical competencies that are not always available locally.

## Slide 19
Quick and easy-to-measure indicators could include:
  the perceived changes in the flow from water sources throughout the year;
  the observation of dried-up sources that start giving water again; or
  Changes in the time that women and children spend collecting water or watering livestock.

## Slide 20
Combining scientific monitoring of complex interactions with participatory monitoring of some easy-to-measure biophysical parameters in watersheds by local communities may be a promising approach.
  Joint monitoring might help to illustrate the mutual benefits of merging traditional and scientific knowledge, to increase awareness of changes in the environment and to prevent damage to scientific installations.
  local water user groups could be trained to take on part of the on-site monitoring, such as water flows and quality at various points across the watershed.
  This would be a clear step towards
    increasingly shared responsibilities and local empowerment,
    helping communities become real partners and co-managers of natural resources.

## Slide 21
The data and information in the Monitoring system must be properly managed, documented and communicated to make the project’s experiences, impacts and benefits readily available and accessible for diverse audiences.
  Information products communicating key messages, lessons learned (both successes and failures), success stories, case studies and good practices foster learning and exchange of experience.
  Knowledge sharing supports uptake and replication of good practices and helps to avoid mistakes that may have been experienced in the past

## Slide 22
Lessons learned and recommendations based from globally reviewed watershed projects to select appropriate indicators
Lessons learned
In general, the projects neglected to select useful indicators.
  overall the projects were not attentive or proactive in selecting meaningful indicators for the regular measuring of project performance and impact

## Slide 23
Recommendations
Projects must devote more attention to developing a set of SMART indicators, which makes it possible to establish the watershed baseline and to set targets against which monitoring will be carried out.
  It is difficult to phrase indicators during the design and formulation phase.
  The preliminary list of indicators should be updated, refined and made SMART during the assessment phase when the baseline and targets are set.
  Indicators should ideally be developed through a participatory process.
  They should be aligned to the extent possible with the indicators identified for the Sustainable Development Goal (SDGs) at the global/national level so that local project action can be attributed to SDG implementation and contribute to periodic reporting on progress.

## Slide 24
To monitor institutional processes, indicators are needed that measure performance changes in institutions and organizations involved in watershed management.
  These bodies include government institutions, community-based organizations and structures created by the project such as WMCs.
  Indicators for the performance of WMCs, for example, could measure regular meetings, geographical and social representation, segregation of tasks and rotation of leadership.
  More qualitative elements could be the number of resource use agreements in place or the rules established for the maintenance of work undertaken.
  Financial contributions, the use of revolving funds and changes in income levels could be useful indicators for savings groups.

## Slide 25
For already existing community-based organizations, possible indicators could be
  the capacity to establish linkages with higher-level institutions such as financial institutions,
  the capacity to mobilize additional resources and
  the quality of interaction with and feedback provided to their members.
Training for the staff of institutions or service providers should be measured in terms of improved quality of services delivered to their clients.

## Slide 26
To monitor environmental processes in the watershed, indicators are needed that measure environmental conditions, pressures on the environment and changes as a result of project action.
  Indicators of environmental pressures often measure the intensity of water and forest resource use or change in land use.
Preference should be given to indicators for which data can be collected and analyzed with the available human and financial resources.
  When data collection for a specific indicator proves to be too difficult or too costly, the monitoring system, including the indicators, can be refined over the course of implementation.
  Any refinements should be documented.

## Slide 27
Summary of monitoring of watershed projects
  Prepare a monitoring and evaluation plan to organize regular data collection, processing and analysis.
  Monitor not only outputs (for evaluation of project performance), but also the multiple processes in the watershed.
  Combine scientific monitoring of complex interactions with participatory monitoring of some easy-to-measure biophysical parameters by local communities.
  Strengthen monitoring capacities and skills at all levels.

## Slide 28
Foster a transition from short-term project-led monitoring to long-term stakeholder-led monitoring.
Develop a set of SMART (specific, measurable, achievable, relevant and time bound) indicators that will make it possible to establish the watershed baseline and set project targets.
Include indicators of performance changes in organizations involved in watershed management and indicators of changes in the environment resulting from project action.
Use monitoring as the basis for knowledge management, learning and communication of project experiences and achievements.

## Slide 29
Watershed project evaluation
  Evaluation is as critical to WM efforts as goals and objectives are.
  Evaluation determines how successful a project has been in meeting its objectives.
  It also helps assess the impact of project activities on desired outcomes, like knowledge or behavior change.
  Evaluation begins with a baseline survey conducted before project activity begins;
  Project evaluation concludes when data is collected again through an end-of-project survey and then compared to baseline data.
  Some projects conduct a mid-term evaluation halfway of the project’s implementation.
  Evaluation of goals and objectives can be used as measurements of success.

## Slide 30
Evaluation systems play an important role in linking management activities with the public and stakeholders and gaining their support.
Through the evaluation process the problem is documented, management activities are accounted for, and changes to the environment are documented.
Evaluations provide a means of accountability.
An essential aspect of accountability is the commitment organizations demonstrate to take the appropriate actions to seek out and openly report errors.
The two types of accountability evaluations can address are
  ethical accountability- partnerships must do the right things for the right reasons;
  economic accountability- partnerships are expected to do the best job achievable for the least cost possible.

## Slide 31
Evaluation is critical to the long-term success of watershed management efforts.
Evaluations allow partnerships to build on success, learn from mistakes, and modify implementation approach.
The evaluation process must account for social capital measures for communication, educational efforts, trust building, and conflict resolution.
It is also important that the evaluation includes measures for institutional changes, economic impacts and intermediate environmental changes.
Evaluations can show: changes in knowledge, attitudes, or awareness of issues, changes in behavior, which management practices were adapted and which were not, and changes in watershed conditions including water quality.

## Slide 32
EVALUATION TYPES
  Evaluations can be done any time and at multiple times.
  Specific evaluation methods, techniques, and approaches have been designed for specific purposes and each phase (planning, implementation, and post-implementation) of the watershed management process.
  While the framework for conducting evaluations is based on well-documented factors, many good decisions can be made through an evaluation guided by common sense, reality, and practicability

## Slide 33
The type of evaluation chosen will affect the following:
  What information/evidence will be gathered?
  Where will the information come from?
  What tools will be used to gather the information?
  How will we deal with matters of privacy?
  How will the information be evaluated for results?
  Who will analyze or review the results?
  How will evaluation results be used?
A comprehensive evaluation will utilize a combination of evaluation types and methods to evaluate a watershed management effort accurately.

## Slide 34
There are four major types of evaluations: formative, process, outcome, and impact.
Formative Evaluation (Prior)
  A formative evaluation is undertaken to test approaches, materials, and ideas.
  Additionally, formative evaluations are utilized to understand the target audience based on project goals and objectives before a project is implemented.
  It is an attempt to improve implementation before getting started.
    For example, stakeholders and landowners are surveyed concerning barriers to adopting management approaches and survey results are then utilized to develop an implementation approach that will overcome the barriers identified.

## Slide 35
Process Evaluation (During)
  While this type of evaluation is sometimes considered part of a formative evaluation for watershed management,
  It is a stand alone type that focuses on the tracking of activities and expenditures.
  “Bean counting” is another name for this type of activity.
  Consider how many indicators are needed; most watershed efforts require the use of multiple indicators to account for complex processes and the uncertainty regarding individual indicator effectiveness.
  Environmental indicators are measurements of water quality, habitat, or other criteria that tell something about the environment's health while administrative indicators are beans that you can count

## Slide 36
They(administrative indicators) are usually easy numbers to generate, but they are often intended as indirect indicators of the desired condition.
The partnership should utilize an evaluation process that incorporates both environmental and administrative indicators in the ongoing tracking of the watershed management plan’s implementation.
This type of evaluation helps partnerships correct errors, eliminate redundancy, refine the monitoring program, and test progress toward objectives.
A major problem in utilizing process evaluation in watershed management efforts is the inability of process evaluations to determine the cause of the problem and the lag time associated with reporting accomplishments.

## Slide 37
Process evaluations can do the following:
  Monitor the planned actions by recording activities and number of participants systemically.
  Keep everyone focused on the big picture.
  Provide the database to allow the top decision-makers to evaluate cost-effectiveness (dollars spent/accomplishments) at every stage of the project.
  Provide information for the communications plan.
Process evaluations focus on:
  Actions various partners will take to achieve goals.
  Program goals related to how things are accomplished.
  Status of objectives.

## Slide 38
Outcome Evaluation (Afterward)
  This is also called a summative evaluation and measures the short-term results associated with a project
  The big question, “What happened for the money spent?” is answered here
  Outcome evaluations can be used to:
    Measure changes in knowledge, attitudes, awareness, skills, aspirations, or behavior.
    Determine if the project worked within the desired time frame.
    Determine if the project goes beyond the desired effects

## Slide 39
To know whether the partnership has made environmental progress, the partnership must know where it started.
That is why a basic assessment of the chemical, physical, and biological condition is fundamental to a partnership’s evaluation program.
The basic goal of the evaluation is to determine whether management approaches worked; did implementation occur as planned?
Determine which management practices were installed in particular locations to solve certain problems.
What was the effectiveness of the control actions implemented?
Management goals need to be set for structural, vegetative, and management practices

## Slide 40
Impact Evaluation (Much Later)
  Impact evaluation is the most difficult type of evaluation to complete.
  It measures the long-term impacts of a management effort.
  Evaluation criteria utilized must be able to distinguish between failures of watershed management science and failures of poor application of the science.
  This type of evaluation requires durability of project goals, objectives, & reporting.
  It is important to note that over a longer time, the perceptions and expectations of stakeholders may change.
  Long-term results usually vary from the short-term results, so impact evaluation is needed to measure the ultimate value of the effort.

## Slide 41
With this type of evaluation the partnership can answer:
  Did anything change?
  Did the watershed resources get better?
  Did the partnership achieve its goals?
  Was the money spent worth it?
  Were the right controls put in place? .....
Impact is the difference between outcomes with the program and without it
The goal of impact evaluation is to measure this difference in a way that can attribute the difference to the program, and only the program

## Slide 42
EVALUATION LEVELS
  A holistic perspective is needed when monitoring the performance of the watershed management effort.
  Many different evaluation tools are available for watershed management efforts’ evaluation.
  Since the focus of most watershed management efforts is on changing people’s behavior, Bennett’s hierarchy of evidence provides a framework for organizing the evaluation.

## Slide 43: Bennett’s hierarchy of evidence
Inputs. Project resources that are used to carry out the work like minimum funds, paid staff, volunteers, office space, and supplies.
Activities. Event occurrences, actions that are done to implement the effort, such as planning.
Target audiences. The stakeholder groups targeted for the various watershed management effort.
Reactions. The target audience’s reactions or views toward the proposed and implemented activities.
KASA changes. The Knowledge, Awareness, Skills, and Ability of the target audiences members that are needed to induce a behavior change.
Changes in behavior. Participants’ behavior changes through the social capacity building process.
End results. Results related to the project’s goals and objectives developed when the original activities were planned.

## Slide 44
Bennett’s Hierarchy of Evidence | 
Level | Component
7 | End results
6 | Behavior change
5 | (KASA) changes Knowledge, attitude, skills and ability
4 | Reactions
3 | Target audience
2 | Activities
1 | Inputs

## Slide 45
All watershed management efforts have objectives at several levels of the hierarchy.
Good evaluations are often designed to measure at more than one level of the hierarchy.
The lowest two levels (inputs and activities) provide little or no measure of participant benefit or environmental improvement.
If the main focus of the evaluation is to increase the efforts’ administrative performance, it is important to apply more evaluation techniques at the lower levels (three and under).
Overall, watershed management effectiveness requires evaluations to be conducted at the upper levels of the hierarchy.

## Slide 46
Evaluations covering levels 4 (reactions) and 5 (KASA) provide an indication of whether or not the implementation approaches are working
KASA changes give an indication of potential management approaches’ adoption.
Partnerships can use process evaluation techniques as program management tools to keep the effort on track.
The planning committee needs to verify what is important, keep track of progress, and use data on which to base midcourse corrections.
Implementation teams need to know what they have to learn about stakeholders and their behavior to ensure a successful effort.

## Slide 47
The higher up the hierarchy you go, the greater the probability that external factors will influence the project results.
The evaluations that utilize the higher levels of the hierarchy usually are more expensive because of data collection requirements and increased time to obtain results.
Evaluation techniques selected for higher levels of the hierarchy must be flexible enough to respond to change.
The evaluation process must always link the plan’s goals with the impacts and any needed modification as shown in the example

## Slide 48
For example:
  Plan goal. Reduce sediment delivery loading to Y Lake by 40%.
  Management question. Can sediment delivery to Y Lake from a new development be reduced to an acceptable level?
  Monitoring objective. To evaluate the effectiveness of proposed management practices in reducing sediment delivery from the new development.
  Monitoring results. Management practices effectively reduced sediment delivery to the identified level, with buffer strips providing the greatest benefit; however, efforts to establish a three-zoned buffer were not successful due to poor survival of shrubs and trees.

## Slide 49
Management improvement. Use a similar management practice package at future sites, with an emphasis on three-zoned buffers.
  Modify shrub and tree recommendations to favor hardier species.
  Adjust O&M requirements to increase survival rates of plant species

## Slide 50
The way Bennett’s hierarchy has been traditionally applied makes it inadequate to document the true impacts of watershed management
However, experience shows that a modification of Bennett’s hierarchy of evidence for program evaluation is very applicable to watershed management efforts.
This modification shifts the focus of the evaluation to long-term behavioral changes after the planned management activities have been completed.
Reversing the order of changes in behavior and end results is more appropriate for watershed management efforts.
The modified hierarchy attempts to link long-term behavior change with long-term changes in the environment that are associated with the behavior in question.

## Slide 51
Modified Bennett’s Hierarchy of Evidence | 
Level | Component
7 | Behavior change
6 | End results
5 | (KASA) changes Knowledge, attitude, skills and ability
4 | Reactions
3 | Target audience
2 | Activities
1 | Inputs

## Slide 52
While not all watershed management efforts need the same level of evaluation, some evaluation is needed.
The level and type of evaluation utilized must be linked to the partnership’s needs and the effort’s goals.
For example, if implementation status is needed, a process evaluation that focuses on levels 1 and 2 of the hierarchy would be sufficient.
However, if top decision-maker is expecting changing the direction of the plan the evaluation must be able to correlate data from level 1 to 6 for the existing efforts

## Slide 53
Modified Bennett’s Hierarchy as It Corresponds to Various Evaluation Types |  |  |  |  | 
Level | Component | Formative | Process | Outcome | Impact
7 | Behavior change |  | X | X | X
6 | End results |  | X | X | X
5 | (KASA) changes Knowledge, attitude, skills and ability |  | X | X | X
4 | Reactions |  | X | X | X
3 | Target audience | X | X |  | 
2 | Activities | X | X |  | 
1 | Inputs | X | X |  | 

## Slide 54
Assessing watershed residents’ needs and behavioral changes at several points in time provides an indicator of program effectiveness.
Partnerships can use the following table to design evaluations to build from one phase and scale of the process to the next.

## Slide 55
Modified Bennett’s Hierarchy as It Relates to Process Phase |  |  |  | 
Level | Component | planning | implementation | evaluation
7 | Behavior change |  | X | X
6 | End results |  | X | X
5 | (KASA) changes Knowledge, attitude, skills and ability |  | X | X
4 | Reactions | X | X | 
3 | Target audience | X | X | 
2 | Activities | X | X | 
1 | Inputs | X | X | 

## Slide 56
EVALUATION PLAN
  Several guiding principles exist to conduct watershed management program evaluation.
  Listed below is a combination of common principles from a variety of sources.
    Evaluation is part of program design.
    Not everything needs to be evaluated.
    Methods follow purpose.
    Outcomes and impacts are segregated into two categories depending on how they were achieved:
      (a) a concentrated and sustained program, or
      (b) single event effort.

## Slide 57
Stakeholder satisfaction and perception of program quality and benefits are essential to long-term success and the ability to transfer the program elsewhere.
Participants come to the program with some knowledge and experience.
Program participants are not a homogeneous group.
Specific factors related to program quality should be considered in an evaluation.
Just as an implementation strategy provides the framework for the implementation effort, a strategy needs to be developed for the evaluation component.
There are several ways to develop an evaluation plan, and each of these ways needs to address several steps for the evaluation to have a chance of successful completion

## Slide 58: The following outlines the general steps in developing an evaluation plan
Manage the evaluation.
  Who should run it — a team, a committee, or a consultant?
  How should the evaluation responsibilities be formulated?
  How much should the evaluation cost?
  How should evaluations tasks be organized or scheduled?
  What kinds of problems can be expected?
Focus the evaluation.
  What will be evaluated?
  What is the purpose of the evaluation?
  Who will be affected by the evaluation, and
  who needs to be involved in the evaluation?
  What are the crucial evaluation questions?

## Slide 59
Design the evaluation.
  What are the alternative ways to design an evaluation?
  What does the design include?
  What is the structure of the evaluation?
Collect information to support the evaluation.
  What kinds of information need to be collected?
  What procedures need to be used in the data collection effort?
  How much information is necessary?

## Slide 60
Analyze and interpret data.
  How will the data be managed?
  What are the quality assurance/ quality control (QA/QC) procedures for data management?
  How will the data be analyzed?
  How will the results of the data analysis be interpreted?
Report.
  Who should get the report?
  What should the content of the report be?
  What is the appropriate structure of the report?
  What else needs to be done to make the report useful to stakeholders?
  What is the reporting schedule?

## Slide 61
Reading assignment
  Tools for monitoring and Evaluation of watershed projects / programs